| Supporting Kryvyi Rih on the way to the district heating decarbonisation and strengthen resilience of heating system | Project number/ cost centre: 23.1821.0-001.00 |
| --- | --- |

Terms of reference

- List of abbreviations

AG	Commissioning party

AN	Contractor

AVB	General terms and conditions of contract (‘local terms and conditions’) for supplying services and work on behalf of the Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH in Ukraine

CC                      City council

CW	Calendar week

DH                      District heating

FK	Expert

FKT	Expert days

KR	Kryvyi Rih

KZFK	Short-term expert

ToRs	Terms of reference

- Context

The GIZ transitional aid project, Strengthening of Urban Resilience in the Areas of Supply Infrastructure and Housing (SUR), focuses on the repair and rehabilitation of critical supply infrastructure and services as a contribution to municipal civil protection, as well as urban resilience and the rehabilitation, repair, and creation of municipal and private housing as a contribution to social resilience in Ukraine. The goal of the project is to strengthen municipal services of general interest systematically in selected cities and city communities.

Background information and objective of this assignment

In September 2014, Ukraine and the European Union ratified the Association Agreement. An important element on the way to this harmonization is administrative and territorial reform aimed at strengthening local self-government.

The transitional aid project “Strengthening of Urban Resilience in the Areas of Supply Infrastructure and Housing” (SUR) makes a significant contribution to support Ukrainian partner cities in addressing war-related damages and securing a reliable provision of the population with basic services. It is also committed to the implementation of the reform concept of “Local self-government and territorial organization of power”.

On the way to the strengthening of urban resilience the modernization of the district heating generation facilities and grids, as well as the innovation implementation combined with the physical security measures play the crucial role.

Kryvyi Rih has assigned the state enterprise “Kyivoblbudinvest” to develop a heat plan till 2035 based on the current requirements of Ukrainian regulations. This work should build on those results but develop a long-term decarbonized vision for the entire city for the heating sector to fulfil 2050 EU-requirements. While long-term scenarios need to be updated every 3-5 years, it would be important to train the responsible working group(s) in the city to do those exercises by themselves in the future. Obviously, it is more important to sketch the various strategic long-term options for the heating sector than to focus on specific details or data accuracy.

International Experts will support the consultant in applying current international best practice planning approaches.

The main objective of this assignment is to provide the executive committee of Kryvyi Rih city council with comprehensive/overall support on their way to decarbonization of district heating considering and applying the principles of resilience, energy efficiency, and sustainability.

- Tasks to be performed by the contractor

  - Tasks

The contractor is responsible for providing the following services:

WP 1. To support the Executive Committee of Kryvyi Rih City Council in developing a heat demand forecast using a digital mapping tool for each heating point (at best for each building if economic-technically feasible) for the whole community. Consider different scenarios depending on the main variables chosen by the municipality (e.g. population development, development/refurbishment of existing or new quarters, business development). Provide maps with the areas marked according to MWh/km2 by year: 2023, 2030, 2035, 2040 and 2050. (Deliverable 1) The heat demand forecast should be based on a reasonable temperature forecast (e.g. 3-day average of recent years, considering future global warming). Additional maps should be estimated for hot water demand as well as cooling demand.

WP 2. List all deviations from relevant building codes and regulations in the DH sector, including the KTM. The results of the research should show ways to remove obstacles to developing and implementing low-cost and energy-efficient municipal heating systems. (Report 1).

WP 3. Analyse potential heat sources (complying with EU Directive 23/1791), which could supply buildings/consumers with net-zero CO2 emissions heating by 2050 in terms of volume and expected production cost (capex and opex) to meet the demand (Report 2). Options include but are not limited to, the use of waste heat sources from industry (e.g. metallurgy) or mining, solar thermal/collectors, and heat pumps. If no proper information is available, the consultant should estimate the parameters to its best knowledge.

WP 4. Discuss with the project team and responsible municipal authorities on the strategic prospects for the development of the Kryvyi Rih district heating system (Deliverable 2). The strategic discussion should also include consideration of the best level of forward and return temperature of the district heating network and the related implications.

- WP 5. Based on the results of the strategic discussion, advise and propose the most cost-effective configuration of district heating networks, including changes in the temperature schedule, in at least 3 scenarios. What is needed is not a specific hydraulic calculation, but a fair assessment of the cost and an investment plan. This would cover the entire municipality and could include the use of existing networks. At a minimum, parameters such as pipeline diameters, transport technology, and pump specifications should be considered (Report 3).

- WP 6. Provide comprehensive support to risk assessment and management in the area of DH in Kryvyi Rih. Prepare Report 4 on the comprehensive disaster risk analysis, i.e. risk analysis and identification, risk quantification, risk response development, and risk response control (e.g. emergency protocols, measures to increase crisis resilience, planning for redundant (heating) supply systems, for structural protection of distribution grids). This would include consideration of the “n-1 principle” on the generation side as well as suggestions for the “n-1 principle” for the main DH grid.

WP 7. Sketch a roadmap for the development of heat supply systems from today through the heat supply scheme to 2035 and the long-term goals of 2050. Conduct a cost-benefit analysis of the required municipal investments, including independent stand-alone heat points, upgrades to district heating networks, pumps, SCADA and other IT systems, and generation facilities, including heat storage. Estimate the expected cost of district heating services for consumers in different scenarios. Calculate the dynamics of the main emissions, such as CO2 and NOx for the years: 2023, 2030, 2035, 2040, and 2050 (Report 5).

WP 8. Provide comprehensive support to the executive committee of Kryvyi Rih City Council on heat supply issues including related disaster risk management measures. The best result would be significant capacity building of the assigned staff and enabling them to elaborate the scenarios of the development independently. The second-best outcome would be for the contractor to elaborate on the necessary decision-making materials itself.

The Contractor shall support the municipality until the necessary political decisions are approved; namely, the Contractor shall help to draft the necessary documents for submission to the Kryvyi Rih Council session and help to draft the relevant council decision on the next steps of the city in this direction.

The Contractor shall prepare the minutes of meetings for all relevant meetings. The Minutes of the meeting should be done in Word and PDF format.  Word document: it must be legible (font size 11 or larger); clearly and unambiguously formulated. The deliverables should be drawn up in English and Ukrainian languages. The GIZ rules and templates should be considered. The minutes of the meeting should be signed.

The Contractor will conduct up to 3 webinars (one-hour presentations) to share experiences and learnings as well as best practices for long-term energy planning.

WP 8 Coordination and communication:

- Support the International expert in the development of any issues of DH in Kryvyi Rih considering the decarbonization, energy efficiency, resilience, disaster risk management and innovations implementation, and exchange of relevant data based on work in the Kryvyi Rih city territorial community.

- Participation in regular meetings with the International Expert, working groups of other partner cities of the Project, other international technical assistance projects, or stakeholders at the national level organized by GIZ;

- Participation in the exchange of knowledge and best practices, exchange of intermediate and final results with other parties identified by GIZ;

- The contractor is responsible for selecting, preparing, training, and steering the national, short, and long-term experts assigned to perform the advisory tasks.

- The contractor provides equipment and supplies (consumables) and assumes the associated operating and administrative costs.

- The contractor manages costs and expenditures, accounting processes and invoicing in line with the requirements of GIZ.The contractor reports regularly to GIZ in accordance with the current AVB of the Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH.

Certain milestones, as laid out in the table below, are to be achieved during the contract term:

| Milestones/process steps/partial services | Anticipated deadline/place/person responsible |
| --- | --- |
| - Clarification and approval of the ToR tasks. | 2 days after the Contract signature |
| - Initial meeting of the Contractor with the stakeholders. The minutes of meeting with the clarification to the ToR are signed (if any) | CW 50, 2024, Kryvyi Rih/online, TL |
| - Workshop on the deviations in relative legislation. | CW 11 2025, online/ Kryvyi Rih/, TL |
| - Presentation of Mapping. | CW 20 2025, online/ Kryvyi Rih, TL |
| - Stakeholders’ consultation on “Potential heat sources (complying with EU-directive 23/1791) with net-zero CO2 emissions by 2050 for Kryvyi Rih heat consumers”. | CW 24 2025, online/ Kryvyi Rih, TL |
| - The discussion on the strategic vision of heat supply development in Kryvyi Rih till 2050. | CW 29 2025, online/ Kryvyi Rih, TL |
| - Measures are prepared for the indicated and evaluated risks. | CW 29 2025, online/ Kryvyi Rih, TL |
| - Stakeholders’ consultation on the most cost-effective district heating network in 3 scenarios. | CW 34 2025, online/ Kryvyi Rih, TL |
| - Stakeholders’ consultation on The Roadmap of achieving the strategic vision 2050. | CW 38 2025, online/ Kryvyi Rih, TL |
| - Meeting: Transfer of the draft CC decision regarding the achieving the strategic vision 2050. | CW 42 2025, online/ Kryvyi Rih, TL |

The contract duration is from 02 December 2024 till 30 November 2025.

  - Deliverables and Reporting:

The Contractor will be responsible for the following:

| Reporting/ Deliverable # | Requirements to the format | Anticipated period, by |
| --- | --- | --- |
| 1. Stage Report 1. The list of deviations from relevant building codes and regulations in the DH sector, including the KTM Report 2. Potential heat sources (complying with EU-directive 23/1791) with net-zero CO2 emissions by 2050 for Kryvyi Rih heat consumers. Deliverable 1. Heat Demand Map (Mapping) for Kryvyi Rih. | The Reports should be done in Word and PDF format. Word document: it must be legible (font size 11 or larger); clearly and unambiguously formulated. The deliverables should be drawn up in English and Ukrainian languages. The GIZ rules and templates should be considered. The mapping should be done with digital tools, Prints could be e.g. 1: 25.000. | CW 24, 2025 |
| 2. Stage Deliverable 2. Minutes of the meeting of the discussion with the project team and the executive committee of the CC of Kryvyi Rih on the strategic vision of heat supply development till 2050. Report 4. Comprehensive disaster risk analysis and the optimal solutions for the physical protection and resilience of heat supply systems. | The minutes of the meeting should be done in Word and PDF format. Word document: it must be legible (font size 11 or larger); clearly and unambiguously formulated. The deliverables should be drawn up in English and Ukrainian languages. The GIZ rules and templates should be considered. The minutes of the meeting should be signed. | CW 29, 2025 |
| 3-Stage Deliverable 3. The draft City Council of Kryvyi Rih decision for decarbonization of the DH in Kryvyi Rih, Report 3. The vision of the most cost-effective district heating network in 3 scenarios Report 5. The Roadmap of achieving the strategic vision 2050. Final Report Presentation and Presentation are submitted to the CC of Kryvyi Rih. | The Reports should be done in Word and PDF format. Word document: it must be legible (font size 11 or larger); clearly and unambiguously formulated. The deliverables should be drawn up in English and Ukrainian languages. The GIZ rules and templates should be considered. | CW 42, 2025 |

- Concept (technical-methodological design)

In the bid, the tenderer is required to show how the objectives defined in Chapter 2 (Tasks to be performed) are to be achieved including which software will be used, if applicable under consideration of further method-related requirements (technical-methodological concept). In addition, the tenderer must describe the project management system for service provision.

Note: The numbers in parentheses correspond to the lines of the technical assessment grid.

## Technical-methodological concept

Strategy (1.1): The tenderer is required to consider the tasks to be performed regarding the objectives of the services put out to tender (see Chapter 1 Context) (1.1.1). Following this, the tenderer presents and justifies the explicit strategy with which it intends to provide the services for which it is responsible (see Chapter 2 Tasks to be performed) (1.1.2).

The tenderer is required to present the actors relevant to the services for which it is responsible and describe the cooperation (1.2) with them. The contractor should describe presentation and interaction between the relevant actors in the contractor's area of responsibility (1.2.1). The Contractor should elaborate the strategy for establishing and implementing cooperation with relevant actors (1.2.2.).

The tenderer is required to present and explain its approach to steering (1.3.) the measures with the project partners (1.3.1) and its contribution to the results-based monitoring system (1.3.2).

The tenderer is required to describe the key processes (1.4.) for the services for which it is responsible and create an operational plan or schedule (1.4.1) that describes how the services according to Chapter 2 (Tasks to be performed by the contractor) are to be provided. In particular, the tenderer is required to describe the necessary work steps and, if applicable, take account of the milestones and contributions of other actors (partner contributions) following Chapter 2 (Tasks to be performed) (1.4.2).

The tenderer is required to describe its contribution to knowledge management (1.5.) for the partner (1.5.1) and GIZ and to promote scaling-up effects (1.5.2) under learning and innovation.

## Project management of the contractor (1.6)

The tenderer is required to explain its approach to coordination (1.6.1) with the GIZ project. In particular, the project management requirements specified in Chapter 2 (Tasks to be performed by the contractor) must be explained in detail.

The tenderer is required to draw up a personnel assignment plan (1.6.2.) with explanatory notes that list all the experts proposed in the tender; the plan includes information on assignment dates (duration and expert months) and locations of the individual members of the team complete with the allocation of work steps as set out in the schedule.

The tenderer is required to describe its backstopping concept (1.6.3). The following services are part of the standard backstopping package, which (like ancillary personnel costs) must be factored into the fee schedules of the staff listed in the tender in accordance with Section 3.3.1 of the GIZ AVB:

- Service-delivery control

- Managing adaptations to changing conditions

- Ensuring the flow of information between the tenderer and GIZ

- Assuming personnel responsibility for the contractor’s experts

- Process-oriented steering for implementation of the commission

- Securing the administrative conclusion of the project

## Further requirements (1.7)

- Personnel concept (proposed staff)

The Contractor is required to provide personnel who are suited to filling the positions described, based on their CVs (see Chapter 10), the range of tasks involved, and the required qualifications.

The below-specified qualifications represent the requirements to reach the maximum number of points in the technical assessment. Only the team leader, and Key experts 1, 2 and 3 will be evaluated. Experts 4 to 9 are suggestions and their tasks could be fulfilled by the Team leader and experts 1 to 3 as well. All the team members should be native Ukrainian speakers

## Team leader

Tasks of the team leader

- Overall responsibility for the advisory packages of the contractor (quality and deadlines);

- Coordinating and ensuring communication with GIZ, partners and others involved in the project;

- Personnel management, in particular identifying the need for short-term assignments within the available budget, as well as planning and steering assignments and supporting national and international experts;

- Regular reporting following deadlines.

Qualifications of the team leader

Education/training (2.1.1): University Degree (Master's) in Engineering, Management and/or law relevant to the heating sector.

- Language (2.1.2): B2-level language proficiency in English

- General professional experience (2.1.3): 15 years of professional experience in the energy/district heating sector

- Specific professional experience (2.1.4): 10 years in the field of heat supply planning, of which 2 years in projects in the field of planning heat supply systems in cities with a population of more than 500,000 people. Planning includes technical, economic, and financial aspects and covers a ten-year or more time horizon.

- Leadership/management experience (2.1.5): 10 years of management/leadership experience as a project team leader or a company manager

- Regional experience (2.1.6): 5 years of experience in projects in Ukraine.

- Development cooperation (DC) experience (2.1.7): 5 years of experience in DC projects

## Key expert 1 – Technical expert 1.

Tasks of key expert 1

- Managing the work of other technical experts;

- Analysis and evaluation of the technical solutions and indicators of the heat supply system in Kryvyi Rih;

- Elaboration of projects for the development of city heating systems in Kryvyi Rih.

Qualifications of key expert 1

- Education/Training (2.2.1): University Degree (Master's) in Thermal Engineering or Energy Planning

- Language (2.2.2): B2-level language proficiency in English

- General professional experience (2.2.3): 5 years of professional experience in the field of planning of heating systems

- Specific professional experience (2.2.4): 5 years of professional experience in the field of heating system planning

- Leadership/management experience (2.2.5): not applicable

- Regional experience (2.2.6): 5 years of experience in projects in Ukraine, of which 2 years in projects in Ukraine in the field of planning of heat supply systems in cities with a population of more than 500 thousand people, which include technical, economic and financial scales and covers a ten-year or more time horizon

- Development cooperation (DC) experience (2.1.7): 2 years of experience in projects for the development of municipal heat supply

## Key expert 2 – Technical expert 2.

Tasks of key expert 2

- Analysis and evaluation of technical solutions and indicators of the heat supply system

- Development of projects for the development of heat supply systems of the city.

Qualifications of key expert 2

- Education/Training (2.3.1): University Degree (Master's) in Thermal Engineering or some field of energy

- Language (2.3.2): B2-level language proficiency in English

- General professional experience (2.3.3): 5 years of professional experience in the field of planning of heating systems

- Specific professional experience (2.3.4): 5 years of professional experience in the field of heating system planning

- Leadership/management experience (2.3.5): not applicable

- Regional experience (2.3.6): 5 years of experience in projects in Ukraine, of which 2 years in projects in Ukraine in the field of planning of heat supply systems in cities with a population of more than 500 thousand people, which include technical, economic and financial scales and cover a ten-year or more time horizon

- Development cooperation (DC) experience (2.3.7): 2 years of experience in projects for the development of municipal heat supply

## Key expert 3 – Technical expert 3.

Tasks of key expert 3

- Analysis and evaluation of technical solutions and indicators of the heat supply system

- Development of projects for the development of heat supply systems of the city.

Qualifications of key expert 3

- Education/Training (2.4.1): University Degree (Master's) in Electrical or Thermal Engineering or other field of energy

- Language (2.4.2): B2-level language proficiency in English

- General professional experience (2.4.3): 6 years of professional experience in the field of planning of heating systems

- Specific professional experience (2.4.4): 3 years of professional experience in the field of heating system planning

- Leadership/management experience (2.4.5): not applicable

- Regional experience (2.4.6): 5 years of experience in projects in Ukraine, which include technical, economic and financial scales and cover a ten-year or more time horizon

- Development cooperation (DC) experience (2.4.7): 2 years of experience in projects for the development of municipal heat supply

Key expert 4. Survey engineer / geodetic engineer.

Tasks of key expert 4

- Development of a digital cartographic model of the heat supply system of the settlement

Qualifications of key expert 4

- Education/Training (2.5.1): University degree (Master's) in a course of study in technical disciplines or any IT-degree including mapping experiences

- General professional experience: (2.5.3): 5 years of professional experience in the relevant field

- Specific professional experience (2.5.4): 3 years of professional experience in the field of geographic information systems

## Key expert 5

Tasks of key expert 5

- Performing hydraulic calculation of the heat supply system of the settlement

- Calculation of the temperature graph of the heat supply system of the settlement.

- Calculation of the parameters of the heat energy transportation system: diameter of pipes, technical characteristics of pumps

Qualifications of key expert 5

- Education/Training (2.6.1): University degree (Master's) in a course of study in technical disciplines

- General professional experience: (2.6.3): 5 years of professional experience in the relevant field

- Specific professional experience (2.6.4): 3 years of professional experience in the field of heat supply

## Key expert 6

Tasks of Key expert 6

- Provide the executive committee of the Kryvyi Rih city council support on the comprehensive disaster risk analysis, i.e. risk identification, risk quantification, risk response development and risk response control.

- Elaborate on the optimal solutions for the physical protection and resilience in the provision of the services to the customers of heat supply companies

- Contribution to the development of long-term scenarios, strategies and roadmaps considering environmental risks.

Qualifications of key expert 6

- Education/training (2.7.1): University degree (Master’s) in Civil Engineering, Risk Management, Disaster Risk Reduction or Public Safety, or relevant.

- General professional experience: (2.7.3): 5 years in the field of Public Safety or Civil Protection

- Specific professional experience (2.7.4): 3 years in the field of the disaster risk management

## Key expert 7

Tasks of key expert 7

- Analysis and evaluation of energy efficiency of typical buildings

- Development of a forecast of demand for thermal energy in the city of Kryvyi Rih

Qualifications of the key expert 7

- Education/Training (2.8.1): University Degree (Master's) in Energy Management

- General professional experience: (2.8.3) 5 years of professional experience in the field of energy audit/management

- Specific professional experience (2.8.4): 3 years of professional experience in the field of energy audit/management for heating systems

## Key expert 8. Economist

Tasks of the Key expert 8

- Analysis of financial indicators of the heat supply system of the settlement

- Assessment of economic indicators of the heat supply system of the settlement

- Calculations of economic indicators of reconstruction and construction of heat supply system facilities of the settlement including the various options for the heat generation

- Estimation of the expected cost of DH services for the consumer in different scenarios

Qualifications of the key expert 8

- Education/Training (2.9.1): University degree (Master's) Finance, Management or Economics

- General professional experience: (2.9.3): 5 years in economics or finance

- Specific professional experience (2.9.4): 3 years in financial management or economics in the field of heating systems planning

Key expert 9. Environmental expert.

Tasks of the Key expert 9

- Environmental Impact Assessment,

- Calculation of pollutant emissions

Qualifications of the key expert 9

- Education/Training (2.10.1): University degree (Master's) environment protection and ecology

- General professional experience: (2.10.3): 5 years of professional experience in the field of environment protection and ecology

- Specific professional experience (2.10.4): 3 years of professional experience in the field of geographic information systems in the area of environment protection and ecology

Soft skills of team members

In addition to their specialist qualifications, the following qualifications are required of team members:

- Team skills

- Initiative

- Communication skills

- Socio-cultural skills

- Efficient, partner- and client-focused working methods

- Interdisciplinary thinking

# Costing requirements

## Assignment of personnel and travel expenses

The separate expenses for travels are not applicable/foreseen.  If the Contractor decides to travel, GIZ will not pay any additional expenses for travels, per-diems and overnight allowances.

Specification of inputs

## Contracts for services:

| Fee days | Unit of measurement | Number of experts | Total number of days | Comments (if any) |
| --- | --- | --- | --- | --- |
| Team Leader | Expert day | 1 | 45 |  |
| Expert 1 Technical expert 1. | Expert day | 1 | 140 |  |
| Expert 2 Technical expert 2. | Expert day | 1 | 135 |  |
| Expert 3 Technical expert 3. | Expert day | 1 | 135 |  |
| Expert 4 Survey engineer / geodetic engineer. | Expert day | 1 | 40 |  |
| Key expert 5 | Expert day | 1 | 35 |  |
| Key expert 6 | Expert day | 1 | 25 |  |
| Key expert 7 | Expert day | 1 | 30 |  |
| Key expert 8 | Expert day | 1 | 25 |  |
| Key expert 9 | Expert day | 1 | 20 |  |
| Total |  |  | 630 |  |

## There are no contractual obligations to use up the full days or budgets. The number of days and the budgets will be contractually agreed as maximum amounts.

# Inputs of GIZ or other actors

# Not Applicable

- Financial provisions

  - Contract value and anticipated payment schedule

The contract value shall be calculated according to the format of the commercial bid.

Anticipated payment schedule:

In consideration of services completed, the Contractor shall be paid in the following instalments:

| Instalment # | Anticipated payment date | Payment of up to % from total contract value | Deliverables and reporting | Project Number and % of costs split (if applicable) |
| --- | --- | --- | --- | --- |
| 1 Advance payment | 05.12.2024 | 40 % | Deliverables of the stage 1 | 23.1821.0-001.00 |
| 2. Interim payment | 15.06.2025 | 30 % | Deliverables of the stage 2 | 23.1821.0-001.00 |
| 3.Final payment | 15.11.2025 | 30% | Deliverables of the stage 3 | 23.1821.0-001.00 |

  - Financial proposal

The total cost of the Contract is set in UAH, including all direct and related expenses, taxes and fees, including VAT (if applicable).

All costs connected to the contract implementation, e.g. connected management staff, should be covered according to the received amount of the total value of the Contract. No additional budget lines are allowed.

The total value of the bid shall not exceed the maximum acceptable amount of 4 590 250,00 UAH. Price bids exceeding this amount shall not be accepted.

  - Payment Conditions

- The Contractor shall be paid 40% as advance payment and 60% post payment upon performance in the agreed instalments;

- All the payments shall be done exclusively in the national currency of Ukraine (UAH) by means of a bank transfer to the bank account of the Contractor;

- All the payments shall be done exclusively for the actually performed works/services (“up to”), on the ground of reports accepted by GIZ;

- All the activities shall be done exclusively within the timeframe of the Contract;

- All the payments shall be done on the ground of the scanned invoices and acts of acceptance submitted in digital form within 7-10 working days after their submission by the Contractor and acceptance by GIZ. The invoice is considered not accepted for payment in case of errors and/or provision of an incomplete package of documents for payment

  - Requirements to the submission of the financial reporting documents

- Invoices, acts of acceptance and timesheets, etc. shall be scanned as one PDF document (up to 4 mb) and send as an attachment to the e-mail of the GIZ Project Representatives (the e-mail shall be provided additionally) together with other financial supporting documents as and if stipulated by the Contract; the technical documents (reporting/ deliverables) can be submitted either in the same or in a separate e-mail;

- The e-mail body/ text from the Contractor should also contain the following:

- List of the attached documents incl. title of the document, number, date of issue, amount UAH;

- Confirmation, that the services/ works/ goods specified in the attached documents were provided/ delivered/ supplied in full;

- Full name, position, contact details, full name of the organization.

- Confirmation, that the original documents (invoices, 2 copies of acts of acceptance, other financial supporting documents) will be kept by the Contractor and submitted later as soon as the security situation permits upon the request of GIZ. The deadline and the address for the delivery of documents will be agreed between GIZ and the Contractor via e-mail.

- By submitting the Invoice the Contractor should indicate (in the invoice or in the e-mail) whether the Contractor is a Single Tax Payer (e.g. 5%, 2%) or a VAT Payer (20%);

- In case the Contracts is a VAT Payer at the moment of the Invoice issuing, the VAT exemption clause shall be applicable and the Contractor should also submit the Tax Invoice to GIZ as soon as that is available.

Timesheet standard template can be found here https://www.giz.de/en/worldwide/63065.html

- Other Provisions

  - General

The Contract will be signed by the Parties as a soft copy version by sending to each other by electronic means signed and scanned copies of the Contract and annexes. Such Contract shall have full legal force as the hard copies of it. The hard copies will be submitted as soon as the security situation in Ukraine stabilizes. In this case, the Party that sent the Contract is responsible for the authenticity of the signatures of its authorized representatives and imprint of seal (if any).

The implementation of activities under present Contract can be started only after the Contact enters in force.

On the date of signing this Contract, the Contactor confirms that in accordance with the Tax Code of Ukraine, the Contractor is/is not a payer of value added tax under general conditions.

Contact person from GIZ side responsible for contract implementation and communication with the Contractor Iryna Bryzhan.

The Contractor shall be solely responsible for all the security issues according to the own security concept during the implementation of the Contract. GIZ shall not be reliable and/or responsible for any damages and/or injuries occurred during the implementation of the Contract by any Person directly or indirectly involved into the implementation of the Contract and/or by any other third Person.

Additionally, the Contractor should:

- be a registered legal entity/private entrepreneur in Ukraine;

- not be on the sanctions list of Ukraine, the EU;

- ensure that the final beneficiaries/participants are not on the sanctions list of Ukraine, the EU;

- not be in the process of termination;

- not be registered on uncontrolled territories of Ukraine;

- not have the ultimate beneficial owner, member or participant (shareholder), having a share in the authorized capital of 10 percent or more, which is the russian federation, a citizen of the russian federation, except for those who live on the territory of Ukraine on legal grounds, or a legal entity created and registered in accordance with the legislation of the russian federation.

- Requirements to the format of the bid

  - Documents to be submitted

    - Technical bid

Tenderers must provide the following documents:

- a technical bid containing a description of the methodology proposed in relation to the identified tasks. Technical bid must be signed and stamped (if stamp is used);

- tentative work plan;

- personnel (team) concept,

- CVs of all experts with relevant work experience, qualifications (education, certificates).

The structure of the technical bid must correspond to the structure of the ToRs. In particular, the detailed structure of the concept (Chapter 3) should be organised in accordance with the positively weighted criteria in the assessment grid (not with zero). The technical bid must be legible (font size 11 or larger) and clearly formulated. It must be drawn up in English (language).

The complete technical bid must not exceed 10 pages (excluding CVs). If one of the maximum page lengths is exceeded, the content appearing after the cut-off point will not be included in the assessment. External content (e.g. links to websites) will also not be considered.

The CVs of the personnel proposed in accordance with Chapter 4 of the ToRs must be submitted using the format specified in the terms and conditions for application (if such format of CV is set). The CVs shall not exceed 4 pages each. They must clearly show the position and job the proposed person held in the reference project and for how long. The CVs must be drawn up in English (language).

The technical bid must not include any financial information such as daily fees for experts or any other payments. Otherwise the bid will be disqualified.

    - Commercial bid

The commercial bid must include the costs associated with the implementation of the assignment and must be provided according to the format provided in the tender documentation.

Commercial bid must be signed and stamped (if stamp is used).

    - Registration documents of the tenderer

Shall be provide according to the requirements of tender documentation

    - Documents for tenderer’s eligibility confirmation

| The tenderer is obliged to confirm to the following eligibility criteria: | The tenderer must provide the following document to confirm the compliance with eligibility criteria: |
| --- | --- |
| - Average annual turnover for the last three financial years: at least 2.3 Mio UAH | - Please provide a certificate (in an arbitrary form) on the amounts of annual turnover for the last three financial years with a signature and seal; - Please provide financial statements for the last three financial years. |
| - Average number of permanent employees for the last three calendar years: at least 3 persons | Please provide a certificate (in an arbitrary form) on the number of employees for the last three years with a signature and seal |
| - Reference projects (development of heat supply system) (at least 3 Projects in the last 3 years) | Please provide the information in an arbitrary form on the mentioned reference projects in items 3-4. The document shall be signed and sealed |
| - Experience in development cooperation with international organizations, currently presented in Ukraine, in infrastructure or/ and construction projects (at least 1 project in the last 3 years) |  |

The tenderer should:

- be a registered legal entity/private entrepreneur in Ukraine;

- not be on the sanctions list of Ukraine, the EU;

- ensure that the final beneficiaries/participants are not on the sanctions list of Ukraine, the EU;

- not be in the process of termination;

- not be registered on uncontrolled territories of Ukraine;

- not have the ultimate beneficial owner, member or participant (shareholder), having a share in the authorized capital of 10 percent or more, which is the russian federation, a citizen of the russian federation, except for those who live on the territory of Ukraine on legal grounds, or a legal entity created and registered in accordance with the legislation of the russian federation.

GIZ reserves the right to verify this information at any time.

- Annexes

Not applicable